ROHITH DOCUMENT STUDIO

RDS

Unified, Offline-First Document and PDF Workspace

Codex-Ready Product Requirements, Architecture, Tool Catalogue, Build Roadmap and Acceptance Tests

Single Complete Edition

All capabilities included. No free-versus-paid feature separation. No artificial usage limits.

Prepared for V. Sai Rohith
Version 1.0 - July 2026
Print format: A4, black and white

# 1. Executive Decision

Build one private, Windows-first desktop application that combines document conversion, PDF organization, editing, OCR, security, e-signature, automation and optional AI assistance. The application processes files locally by default and presents every feature in one complete edition.

| Decision | Selected direction |
| --- | --- |
| Product name | Rohith Document Studio (RDS) |
| Primary platform | Windows desktop first; macOS/Linux later if useful |
| Application shell | Tauri 2 with React, TypeScript and Vite |
| Core processing | Local Rust/Python/CLI adapters; no mandatory cloud upload |
| PDF viewing | PDF.js-based workspace with thumbnails, search and page selection |
| Data ownership | Files remain on the device; originals are never overwritten by default |
| Commercial model | Personal-use single edition; no subscriptions or artificial limits |
| AI policy | Optional; local models preferred; external API only after explicit consent |
| Build strategy | Feature-equivalent clean-room implementation, not copied code, assets, text or UI |

# 2. Product Vision and Scope

RDS should feel like a complete document workshop rather than a collection of disconnected buttons. A user opens or drops files once, selects an operation, previews the result, runs the job, verifies the output and saves a new file. The same operation contract, history model and error language must be used throughout the app.

Fast for routine school and office work: merge, split, compress, convert, OCR, sign, redact and print.

Safe for sensitive documents: local processing, explicit output location, temporary-file cleanup and audit history.

Powerful for repeated work: batch jobs, saved recipes, watched folders and command-line automation.

Extensible for future needs: plugin-style operation adapters and optional AI document intelligence.

# 3. Product Principles

| Principle | Meaning |
| --- | --- |
| Local first | The default path never uploads the source document. |
| Never destroy originals | Every operation writes to a new output unless the user explicitly approves replacement. |
| Preview before commit | Operations that alter pages, visual content, security or signatures provide a preview or clear summary. |
| One complete edition | All implemented capabilities are visible and available. |
| Deterministic operations | The same input and settings should produce materially equivalent output. |
| Transparent failure | Show which file, page, stage and dependency failed, with a practical recovery action. |
| Accessible and printable | Keyboard navigation, scalable UI and readable monochrome output are first-class requirements. |
| Clean-room implementation | Replicate useful functions and workflows, but create original code, wording, design and assets. |

# 4. Complete Unified Feature Catalogue

The following catalogue combines capabilities that are often divided between free and premium offerings into one product. Milestone labels indicate implementation order only; they are not access tiers.

| Area | Tool | Required behavior | Build |
| --- | --- | --- | --- |
| Organize | Merge PDFs | Combine many PDFs or images; drag reorder; page-range import; bookmarks; outline preservation | MVP |
| Organize | Split PDF | By page ranges, every N pages, file size target, bookmarks, blank pages or selected thumbnails | MVP |
| Organize | Extract pages | Create one PDF, individual PDFs or ZIP from selected pages | MVP |
| Organize | Remove pages | Thumbnail selection, ranges and undo before export | MVP |
| Organize | Reorder pages | Drag-and-drop, reverse, odd/even grouping and rotate while organizing | MVP |
| Organize | Rotate pages | 90/180/270 degrees; selected, odd, even or all pages | MVP |
| Organize | Scan to PDF | Camera/import flow, crop, perspective correction, filters, reorder and export | Later |
| Optimize | Compress PDF | Lossless/structural, balanced and strong modes; image DPI/JPEG controls; result comparison | MVP |
| Optimize | Repair PDF | Normalize malformed structure, rebuild cross-references, salvage readable pages | MVP |
| Optimize | PDF/A conversion | Archival conversion with conformance validation where supported | Later |
| Convert to PDF | Images to PDF | JPG, PNG, TIFF, BMP, WebP; page size, margins, orientation and image quality | MVP |
| Convert to PDF | Office to PDF | DOC/DOCX, XLS/XLSX, PPT/PPTX, ODT/ODS/ODP using LibreOffice headless | MVP |
| Convert to PDF | HTML/text to PDF | Local HTML, Markdown, TXT and web print workflows with page controls | Later |
| Convert from PDF | PDF to images | JPG/PNG/TIFF/WebP; page ranges, DPI and per-page ZIP | MVP |
| Convert from PDF | PDF to Word | Layout-aware extraction; OCR fallback; confidence warnings | Later |
| Convert from PDF | PDF to Excel | Table detection, page selection, CSV/XLSX output and manual review | Later |
| Convert from PDF | PDF to PowerPoint | Page-as-slide and editable-content modes | Later |
| Convert from PDF | PDF to text/Markdown | Reading-order extraction, OCR fallback and cleanup | MVP |
| Edit | Add text and shapes | Positioned text, rectangles, ellipses, lines, arrows, stamps and opacity | MVP |
| Edit | Highlight and draw | Highlight, underline, strikeout, freehand ink and comments | MVP |
| Edit | Insert image | Place logo, photo, signature or stamp with resize/rotate/crop | MVP |
| Edit | Add page numbers | Position, format, page range, start number and exclusions | MVP |
| Edit | Header and footer | Text, date, filename, page count and reusable templates | Later |
| Edit | Watermark | Text/image watermark; position, scale, angle, opacity and page scope | MVP |
| Edit | Crop pages | Visible box selection, fixed margins and uniform crop across ranges | MVP |
| Edit | Redact | Search or rectangle redaction that removes underlying content; optional sanitization | MVP |
| Edit | Compare PDFs | Side-by-side, overlay and visual-difference report | Later |
| Forms | Fill forms | Read/write AcroForm text, choice, checkbox, radio and signature fields | MVP |
| Forms | Create forms | Add fields, validation, required state, tab order and appearance | Later |
| Forms | Flatten forms | Bake field appearances into final pages | MVP |
| OCR | Searchable PDF | OCR scanned documents while preserving page images | MVP |
| OCR | Languages | English, Telugu and Hindi packs first; additional language packs installable | MVP |
| OCR | Deskew and cleanup | Deskew, rotate, remove background, optimize and detect orientation | MVP |
| OCR | Text export | TXT, searchable PDF, hOCR/ALTO and page-level confidence | Later |
| Security | Password protection | User/open password, owner permissions and AES encryption via qpdf | MVP |
| Security | Unlock PDF | Remove password restrictions only when the user supplies valid credentials | MVP |
| Security | Metadata control | View/edit/remove title, author, subject, keywords and timestamps | MVP |
| Security | Sanitize | Remove hidden metadata, embedded files, scripts and selected annotations | Later |
| Signature | Draw/type/upload signature | Reusable local signature vault protected by OS storage | MVP |
| Signature | Place signatures | Drag placement, initials, date and multi-page repeat | MVP |
| Signature | Cryptographic signing | Certificate-based digital signature and validation | Later |
| Automation | Batch processing | Apply one operation to many files with naming templates and failure isolation | MVP |
| Automation | Saved workflows | Chain operations such as OCR -> compress -> watermark -> protect | Later |
| Automation | Watched folders | Automatically run a saved workflow on new files | Later |
| Automation | CLI | Scriptable commands for all stable operations | Later |
| AI | Summarize documents | Local/external model adapter; page citations and selectable scope | Later |
| AI | Ask document | Retrieval over extracted text with source page references | Later |
| AI | Classify and rename | Suggest document type, filename and destination folder | Later |
| AI | Extract structured data | Invoices, receipts, forms and custom schema extraction with review | Later |
| Platform | Job history | Inputs, settings, outputs, duration, errors and re-run capability | MVP |
| Platform | Profiles and presets | Reusable quality, page-number, watermark and security settings | MVP |
| Platform | Print center | Print preview, grayscale, duplex guidance, N-up, booklet and fit-to-page | Later |

# 5. Core User Workflows

| Workflow | Happy path |
| --- | --- |
| Merge | Drop files -> inspect pages -> reorder -> choose bookmark behavior -> preview -> export new PDF -> verify page count. |
| Compress | Open PDF -> preflight -> choose mode/custom settings -> estimate -> process -> compare size and quality -> save. |
| OCR | Open scans -> choose languages and cleanup -> preview representative pages -> OCR -> verify searchability -> export. |
| Redact | Open -> search/select regions -> preview marked areas -> apply irreversible redaction -> sanitize -> verify content removal. |
| Convert Office | Select files -> choose PDF options -> run LibreOffice adapter -> inspect warnings -> verify page count -> save. |
| Batch workflow | Select folder/files -> choose recipe -> preview naming and destinations -> run isolated jobs -> review summary. |
| Sign | Open -> select signature identity -> place signature/date/initials -> optionally certify -> export new signed copy. |

# 6. Desktop Information Architecture

| Navigation | Contents |
| --- | --- |
| Home | Recent jobs, quick tools, drop zone and saved workflows. |
| Organize | Merge, split, extract, remove, reorder and rotate. |
| Convert | To PDF, from PDF, image, Office, text and archival formats. |
| Edit | Text, image, annotation, page number, watermark, crop and redact. |
| OCR | Searchable PDF, language packs and cleanup. |
| Forms and Sign | Fill, create, flatten, signatures and certificate validation. |
| Protect | Encrypt, unlock, permissions, metadata and sanitize. |
| Automate | Batch, recipes, watched folders and CLI examples. |
| History | Searchable job log with re-run, reveal output and cleanup. |
| Settings | Dependencies, language packs, storage, privacy, updates and diagnostics. |

# 7. Workspace Layout

Left rail: product sections and history.

Center canvas: document viewer or operation-specific file list.

Thumbnail panel: page selection, reorder and page status.

Right inspector: operation settings, presets, validation and output naming.

Bottom job tray: progress, current stage, cancel, retry and result actions.

Command palette: keyboard access to every tool and recent preset.

# 8. Technical Architecture

Use a thin desktop shell and a stable local processing layer. The UI never directly executes arbitrary system commands. Each tool calls a typed Rust command, which validates inputs and invokes an adapter in an isolated job directory.

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Desktop shell | Tauri 2 | Small installer, native file permissions, secure IPC and Windows packaging. |
| UI | React + TypeScript + Vite | Fast component development and strongly typed operation forms. |
| Viewer | PDF.js | Rendering, thumbnails, selection, text search and coordinates. |
| Core | Rust | Filesystem safety, IPC, cancellation, job lifecycle and dependency management. |
| Operation adapters | Rust/Python/CLI wrappers | qpdf, PDF edit library, LibreOffice, OCRmyPDF/Tesseract and image utilities. |
| Local database | SQLite | Settings, history, presets, workflow definitions and dependency status. |
| Temporary storage | Per-job directories | Inputs copied or referenced safely; outputs staged before final move. |
| Secrets | OS credential store | Protect certificate passwords, API keys and signature-vault secrets. |
| Updates | Signed application updates | Optional; verify publisher/signature before installation. |

# 9. Suggested Processing Stack

| Capability | Preferred engine | Notes |
| --- | --- | --- |
| PDF structure | qpdf | Merge/split/select pages, encryption, decryption, linearization, structural checks and repair. |
| PDF rendering/editing | PyMuPDF or a Rust PDF library | Render previews, extract text/images, overlay content, annotations, crop and compare. Confirm license compatibility before distribution. |
| Office conversion | LibreOffice headless | DOCX/XLSX/PPTX/ODF to PDF and supported reverse/export workflows. |
| OCR | OCRmyPDF + Tesseract | Searchable PDFs, deskew, rotate, cleanup, language packs and optimization. |
| Image | ImageMagick/libvips or Rust image | Format conversion, resize, DPI and image optimization. |
| PDF viewer | PDF.js | Interactive rendering and text layer. |
| Digital signature | Standards-compliant signing library | CMS/PAdES signing and verification; milestone after basic signature placement. |
| AI | Provider-neutral adapter | Local model server first; external endpoint only per-job opt in. |

# 10. Unified Operation Contract

Every tool must implement the same lifecycle so Codex can add capabilities without inventing a new pattern each time.

| Field | Requirement |
| --- | --- |
| id | Stable operation identifier, for example pdf.merge. |
| input schema | Accepted file types, multiplicity, size checks, passwords and page-selection syntax. |
| settings schema | Typed defaults, validation ranges and preset serialization. |
| preflight | Dependency checks, file readability, encryption state, expected output type and risk warnings. |
| estimate | Optional page count, expected work units and approximate output-size range. |
| execute | Cancellable worker with structured progress events. |
| verify | Openability, page count, encryption/signature/OCR checks and expected output constraints. |
| cleanup | Delete temporary files on success, failure, cancel and crash recovery. |
| audit record | Input fingerprints, settings, versions, timings, output and error details without storing document content. |

# 11. Job State Machine

QUEUED -> PREFLIGHT -> READY -> RUNNING -> VERIFYING -> COMPLETED. Alternate terminal states: FAILED or CANCELLED. A crash-recovery scan marks abandoned RUNNING jobs as INTERRUPTED, cleans unsafe temporary files and offers retry when inputs still exist.

# 12. Repository Structure

rds/
  apps/desktop/              # Tauri + React application
  crates/core/               # job model, operation traits, filesystem safety
  crates/pdf_ops/            # qpdf and PDF editing adapters
  crates/office_ops/         # LibreOffice adapter
  crates/ocr_ops/            # OCRmyPDF and Tesseract adapter
  crates/security/           # secret storage, certificates, sanitization
  packages/ui/               # reusable React components
  packages/contracts/        # shared TypeScript schemas
  operations/                # declarative operation manifests
  tests/fixtures/            # licensed/synthetic PDFs and expected outputs
  tests/integration/         # operation and pipeline tests
  scripts/                   # dependency install, packaging and diagnostics
  docs/                      # architecture decisions and user documentation

# 13. Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-001 | The application shall accept drag-and-drop files and folders where the selected operation supports them. |
| FR-002 | The application shall reject unsupported or unreadable inputs before starting a worker. |
| FR-003 | The application shall preserve originals unless an explicit replace-original action is confirmed. |
| FR-004 | The application shall support page selection using thumbnails and range syntax. |
| FR-005 | The application shall provide progress, current stage and cancellation for long jobs. |
| FR-006 | The application shall verify every completed output before showing success. |
| FR-007 | The application shall isolate failures in multi-file jobs and continue when safe. |
| FR-008 | The application shall store reusable presets and saved workflows locally. |
| FR-009 | The application shall expose all stable operations through a consistent local API and later CLI. |
| FR-010 | The application shall allow users to inspect, open, reveal, rerun and remove history entries. |
| FR-011 | The application shall detect missing dependencies and provide an exact remediation path. |
| FR-012 | The application shall support English initially and keep UI strings ready for localization. |
| FR-013 | OCR shall allow multiple languages in one job and report page-level failures. |
| FR-014 | Redaction shall remove underlying text/image content, not merely draw a black rectangle. |
| FR-015 | Protection shall clearly distinguish opening password from permissions password. |
| FR-016 | AI operations shall identify whether processing is local or external before execution. |
| FR-017 | External AI shall never receive the file unless the user explicitly approves that job. |
| FR-018 | The app shall display source-page references for AI answers derived from a document. |
| FR-019 | The app shall support deterministic output naming templates with collision handling. |
| FR-020 | The app shall provide a diagnostics export that excludes document contents and secrets. |

# 14. Non-Functional Requirements

| ID | Requirement |
| --- | --- |
| NFR-001 Performance | Open a 100-page normal PDF preview within 5 seconds on the target laptop, excluding damaged files. |
| NFR-002 Responsiveness | UI interactions remain responsive while workers run; heavy operations execute outside the UI thread. |
| NFR-003 Reliability | No completed job is reported as successful until the output passes verification. |
| NFR-004 Privacy | No telemetry, uploads or external calls are enabled by default. |
| NFR-005 Security | Validate paths, quote arguments safely, use allow-listed executables and isolate temporary directories. |
| NFR-006 Recovery | Interrupted jobs are detected on next launch and temporary data is safely reconciled. |
| NFR-007 Accessibility | Keyboard navigation, visible focus, screen-reader labels and 200% scaling without blocked controls. |
| NFR-008 Maintainability | Each operation has a manifest, typed settings, adapter, tests and documentation. |
| NFR-009 Portability | Core contracts avoid Windows-only assumptions even though Windows is the first package target. |
| NFR-010 Print quality | Generated reports and print workflows support A4, grayscale and readable minimum font sizes. |

# 15. Privacy and Security Model

Default network posture: no network request is required for document processing.

Temporary files: private per-job directories, predictable cleanup and startup recovery.

File fingerprints: store path, size, modification time and optional hash; do not store extracted text unless a feature requires it and the user enables it.

Command execution: no shell string concatenation; pass validated argument arrays to allow-listed binaries.

Untrusted PDFs: treat parsers and converters as attack surfaces; maintain patched dependencies and use restricted worker permissions where feasible.

Secrets: use Windows Credential Manager/OS keychain; never write API keys or certificate passwords to logs.

External processing: show provider, data scope and retention warning before each first use; maintain a global disable switch.

Clean-room boundary: build original source code and UI. Do not copy proprietary assets, documentation, terms, hidden APIs or implementation code.

# 16. Data Model

| Entity | Important fields |
| --- | --- |
| Job | id, operation_id, state, created_at, started_at, finished_at, progress, current_stage, error_code, error_detail |
| JobInput | job_id, path, display_name, mime, size, page_count, fingerprint, password_reference |
| JobOutput | job_id, path, mime, size, page_count, verification_status, warnings |
| Preset | id, operation_id, name, settings_json, created_at, updated_at |
| Workflow | id, name, ordered_steps, variable mappings, naming template, destination policy |
| Dependency | id, detected_version, path, status, last_checked, capabilities |
| AppSetting | key, value, scope |
| SignatureIdentity | id, label, local_asset_reference, certificate_reference, protected metadata |

# 17. Build Roadmap

| Phase | Scope | Exit condition |
| --- | --- | --- |
| 0. Foundation | Tauri shell, React design system, SQLite, secure paths, operation contract, job tray, dependency diagnostics and test fixtures. | App launches, opens a PDF and runs a dummy cancellable verified job. |
| 1. Core PDF | Merge, split, extract, remove, reorder, rotate, compress, repair and PDF-to-images. | All core operations pass golden-file and failure tests. |
| 2. Conversion | Images-to-PDF, Office-to-PDF, PDF-to-text, output naming and batch runner. | Mixed batch produces verified outputs and useful summary. |
| 3. Workspace editing | Viewer, annotations, text/image overlay, page numbers, watermark, crop and flatten. | Visual regression confirms coordinates and render parity. |
| 4. OCR and security | OCR languages, deskew, searchable PDF, encrypt, unlock, metadata, sanitize and true redaction. | Search and extraction work; redacted content cannot be recovered by text extraction. |
| 5. Forms and signing | Fill/flatten forms, reusable signature placement, certificate signing and verification. | Outputs validate in independent viewers. |
| 6. Automation | Saved workflows, watched folders, CLI and reusable presets. | Restart-safe workflows with collision and error handling. |
| 7. AI assistance | Summaries, Q&A, classification, rename and structured extraction with local/external adapters. | Answers cite pages; external transmission requires consent. |
| 8. Polish | Installer, signed updates, localization, accessibility, performance and recovery hardening. | Release checklist passes on clean Windows machine. |

# 18. Codex Work Rules

Work in small vertical slices. Each slice includes UI, typed command, adapter, verification, tests and documentation.

Do not implement many tools as independent ad-hoc scripts. Add them through the shared operation contract.

Never report success based only on process exit code. Reopen and verify the output.

Use synthetic or user-owned test documents. Keep fixtures small and documented.

Do not silently weaken a feature. For example, a redaction overlay is not accepted as true redaction.

Record architecture decisions for libraries, licensing, coordinate systems, passwords, signatures and OCR behavior.

Keep destructive actions behind explicit confirmation and retain undo until export where practical.

Run formatting, unit tests, integration tests and package smoke tests before marking a task complete.

# 19. Test Strategy

| Test layer | Coverage |
| --- | --- |
| Unit | Range parser, naming templates, schemas, path validation, job transitions and settings migration. |
| Adapter integration | Known input -> operation -> verified output, including encrypted, malformed, scanned and large documents. |
| Golden visual | Render selected outputs and compare images with tolerance. |
| Security | Path traversal, command injection, malformed PDFs, secret redaction in logs and cleanup after cancel/crash. |
| Cross-viewer | Open outputs in PDF.js, Chromium and at least one independent desktop viewer. |
| Performance | 10, 100, 500 and 1,000-page files; image-heavy, OCR and large-batch scenarios. |
| Accessibility | Keyboard-only workflow, focus order, labels, zoom and high-contrast Windows settings. |
| Installer | Fresh Windows VM, upgrade, uninstall, missing dependencies and repair installation. |
| Recovery | Kill process during each job stage, relaunch and verify no false success or orphaned unsafe state. |

# 20. Definition of Done for Any Tool

Operation manifest and typed settings are complete.

UI explains accepted inputs and risky settings.

Preflight catches common failures before processing.

Progress and cancellation work.

Output is written to a staging location and verified.

Original file remains unchanged by default.

Temporary files are cleaned after success, failure and cancellation.

Unit and integration tests cover success and at least three meaningful failures.

History entry contains actionable diagnostics but no secret or document content.

User documentation includes one practical example.

# 21. Initial Acceptance Test Pack

| Test | Expected result |
| --- | --- |
| AT-01 Merge | Merge 3 PDFs with 2, 5 and 1 pages; reorder; output has 8 pages in requested order. |
| AT-02 Split | Split a 10-page PDF into 1-3, 4-7 and 8-10; outputs have 3, 4 and 3 pages. |
| AT-03 Compress | Compress image-heavy PDF; output opens, page count matches and size decreases without unreadable text. |
| AT-04 Office | Convert DOCX/XLSX/PPTX samples; outputs open and warnings are shown for unsupported content. |
| AT-05 OCR | OCR English+Telugu scan; output text is searchable and original page appearance is retained. |
| AT-06 Redact | Redact selected words; extraction and copy/paste cannot recover them. |
| AT-07 Protect | Encrypt with open password; wrong password fails and correct password opens. |
| AT-08 Cancel | Cancel OCR midway; no completed output is published and temp data is cleaned. |
| AT-09 Crash | Terminate during merge; relaunch detects interruption and does not claim success. |
| AT-10 Batch | Process 20 mixed files with 2 invalid inputs; 18 succeed, 2 fail independently with reasons. |

# 22. Master Prompt for Codex

Build “Rohith Document Studio (RDS)”, a Windows-first, offline-first personal document and PDF workspace.

Technology:
- Tauri 2 desktop shell
- React + TypeScript + Vite UI
- Rust core for secure IPC, job lifecycle, paths, cancellation and dependency execution
- PDF.js viewer
- SQLite for local settings, presets, workflows and job history
- Adapter layer for qpdf, a suitable PDF editing/rendering library, LibreOffice headless, OCRmyPDF/Tesseract and image conversion

Non-negotiable rules:
1. All implemented features are included in one complete edition; no subscription or artificial limits.
2. Files remain local by default. No telemetry or uploads by default.
3. Never overwrite originals without explicit confirmation.
4. Every operation must implement the shared operation contract: schema, preflight, estimate, execute, progress, cancel, verify, cleanup and audit record.
5. Never show success until the output is reopened and verified.
6. Use original code, copy, assets and interface design. Implement functional requirements cleanly; do not copy proprietary code or branding.
7. Start with Phase 0 only. Do not jump directly into the full feature list.

Phase 0 deliverables:
- Monorepo structure defined in the specification
- Tauri app with left navigation, home drop zone, central PDF viewer placeholder, right inspector and bottom job tray
- SQLite migrations and typed Job/JobInput/JobOutput/Preset models
- Rust operation trait and one “diagnostic.copy” reference operation that supports preflight, progress, cancel, verify and cleanup
- Dependency diagnostics screen
- Secure per-job temporary directories and startup recovery
- Unit/integration tests and a Windows development setup document

Work method:
- First inspect the repository and write a concise implementation plan.
- Make one coherent change at a time.
- Run formatter, typecheck, tests and a package/dev smoke test after each slice.
- Document assumptions and unresolved library/licensing decisions.
- Stop after Phase 0 is fully working and provide exact commands, test results and next recommended slice.

# 23. Recommended First Real Feature Slice

After Phase 0, implement PDF merge as the first production tool because it exercises multi-file input, page counting, reorder settings, qpdf execution, progress, output naming, verification, cleanup and history without requiring complex coordinate editing.

| Slice task | Completion evidence |
| --- | --- |
| Input | Multiple PDFs accepted; encrypted and unreadable files identified in preflight. |
| Settings | Drag reorder, whole-file/range selection, bookmarks option and output name. |
| Execution | Cancellable qpdf adapter using validated argument arrays. |
| Verification | Output reopens, expected page count and page ordering verified. |
| Failure | One corrupt/encrypted input produces a specific actionable error. |
| Tests | Golden merge test, cancel test, naming collision test and crash cleanup test. |
| UX | Preview list, progress stages and open/reveal result actions. |

# 24. Naming and Brand Direction

Recommended name: Rohith Document Studio. Short name: RDS. It is personal, broad enough for non-PDF formats and avoids implying that the product is merely a clone of another service. Suggested descriptor: “Your private document workshop.”

| Element | Recommendation |
| --- | --- |
| Name | Rohith Document Studio |
| Short name | RDS |
| Descriptor | Your private document workshop |
| Visual direction | Original monochrome-first interface with simple document, page and tool icons |
| File extension for workflows | .rdsflow (JSON internally) |
| Executable | RohithDocumentStudio.exe |
| Repository | rohith-document-studio |

# 25. Reference Implementation Notes

The following primary project documentation should be used during implementation and version selection: qpdf documentation for structural PDF operations and encryption; OCRmyPDF/Tesseract documentation for OCR; LibreOffice documentation for headless Office conversion; PDF.js documentation for viewing; Tauri documentation for desktop security and permissions. Library versions and licenses must be confirmed at build time.

# 26. Final Recommendation

Start building RDS as a private offline desktop tool, not as a web service. Complete the foundation and one verified merge workflow before expanding. This reduces privacy risk, hosting complexity and scope while establishing an architecture that can later support every catalogue item without rewriting the application.